Meeting Minutes

| Subject |  |  |  |  |
| --- | --- | --- | --- | --- |
| Allocate project roles, discuss project ideas and web application specifics, discuss about deliverables for lab 2 |  |  |  |  |
| Date, Time (duration) and Venue |  |  |  |  |
| · 24/01/2022 1430 - 1700 · SWLAB3 |  |  |  |  |
| Attendees |  |  | Non-Attendees |  |
| · Jovan Huang Tian Chun, Royce Ang Jia Jie, Zhu Weiji, Manav Arora, Clarence Hong Shi Man |  |  | · Tan Hui Zhan |  |
| Chaired by |  |  |  | Royce Ang Jia Jie |
| Last meeting minutes have been reviewed |  |  |  | NIL |
| Progress Updates |  |  |  |  |
| Task | Problem/Issue/Progress | Solution/Action |  | Taken by & deadline |
| 1 | Assign roles | Project Manager – Manav Arora QA Manager – Jovan Huang Tian Chun QA Engineer – Tan Hui Zhan Lead developer – Royce Ang Jia Jie Front-end developer – Zhu Weiji Back-end developer – Royce Ang Jia Jie Release engineer/manager – Clarence Hong Shi Man |  | - |
| 2 | Project idea | Student Connector Web App – Users will fill up some information by answering a few questions and based on their inputs; the web app will provide a recommendation on a new group of people for them to connect with Users will also need to create their own profile and login in order to use the webapp. |  | All, 24/01/22 |
| 3 | Directions on the features for the web application | Discuss with the team on the features, technology to be used, front-end and back-end work to be done |  | All, 24/01/22 |
| 4 | Deliverables to be done by lab 2 | Start drafting out Project Proposal and Use Case Model Fill in backlog and update every meeting |  | All, 04/02/22 Jovan, 06/02/22 |
| The next meeting will be held |  |  |  | 4 February 2022, 2100, Zoom/Discord |
| This minutes have been agreed by all attendees |  |  |  | YES |