Meeting Minutes

| Subject |  |  |  |  |
| --- | --- | --- | --- | --- |
| Update on deliverables (project proposal & use case model) and progress on prototype |  |  |  |  |
| Date, Time (duration) and Venue |  |  |  |  |
| · 04/02/2022 2030 – 2230 · Online Zoom Meeting |  |  |  |  |
| Attendees |  |  | Non-Attendees |  |
| · Jovan Huang Tian Chun, Royce Ang Jia Jie, Zhu Weiji, Manav Arora, Clarence Hong Shi Man, Tan Hui Zhan |  |  | · |  |
| Chaired by |  |  |  | Zhu Weiji |
| Last meeting minutes have been reviewed |  |  |  | Yes/No |
| Progress Updates |  |  |  |  |
| Task | Problem/Issue/Progress | Solution/Action |  | Taken by & deadline |
| 1 | Project proposal progress | Complete personal qualifications and resume Draw system architecture/platform diagram and description Fill up budget and technology stack Proof-read and check project proposal |  | All, 05/02/22 Hui Zhan, 05/02/22 All, 05/02/22 All, 06/02/22 |
| 2 | Use case model | Discuss briefly on flow of use case models Complete all use case models |  | Everyone, 04/02/22 Everyone, 05/02/22 |
| 4 | Name of application | Discuss and finalise the name of the application - Friendstragram |  | Everyone, 04/02/22 |
| 5 | Mock prototype | Discuss UI and general looks of the web application Discuss algorithm and structure of back-end |  | Everyone, 04/02/22 Everyone, 04/02/22 |
| 6 | Lab 1 deliverables | Complete project proposal and use case models and upload it to wiki |  | Manav, 06/02/22 |
| The next meeting will be held |  |  |  | 7 February 2022, 1430, SWLAB3 |
| This minutes have been agreed by all attendees |  |  |  | YES |