Meeting Minutes

| Subject |  |  |  |  |
| --- | --- | --- | --- | --- |
| Discuss and allocate manpower for lab 2 deliverables |  |  |  |  |
| Date, Time (duration) and Venue |  |  |  |  |
| · 07/02/2022 1430 – 1630 · SWLAB3 |  |  |  |  |
| Attendees |  |  | Non-Attendees |  |
| · Jovan Huang Tian Chun, Royce Ang Jia Jie, Zhu Weiji, Manav Arora, Clarence Hong Shi Man, Tan Hui Zhan |  |  | · |  |
| Chaired by |  |  |  | Clarence Hong Shi Man |
| Last meeting minutes have been reviewed |  |  |  | Yes/No |
| Progress Updates |  |  |  |  |
| Task | Problem/Issue/Progress | Solution/Action |  | Taken by & deadline |
| 1 | Discuss lab 2 deliverables | SRS and quality plan to be done and uploaded to wiki by next lab Start on prototype to demonstrate main features |  | All, 21/02/2022 Dev team, 21/02/2022 |
| 2 | Write the SRS | Analyse system requirements and start on SRS |  | All, 21/02/2022 |
| 3 | Quality Plan | Come up with quality assurance plan and start on Quality Plan |  | All, 21/02/2022 |
| 4 | Discussing detailed frontend flow | Draw frontend state diagram Compare state diagram with use case models, check for discrepancies |  | Royce, 07/02/2022 All, 07/02/2022 |
| 5 | Discuss how frontend and backend API interacts | Check which frontend states interacts with backend API using state diagram |  | All, 07/02/2022 |
| 6 | Come up with an algorithm that recommends potential new friends | Draw diagram to illustrate backend matching algorithm Implement explicit rating based recommendation system |  | All, 07/02/2022 Weiji, 21/02/2022 |
| 7 | Refine use case models | Add more details to use case models after discussion |  | All, 07/02/2022 |
| The next meeting will be held |  |  |  | 16 February 2022, 2030, Online Zoom Meeting |
| This minutes have been agreed by all attendees |  |  |  | YES |