Meeting Minutes

| Subject |  |  |  |  |
| --- | --- | --- | --- | --- |
| Update on deliverables and prototype progress |  |  |  |  |
| Date, Time (duration) and Venue |  |  |  |  |
| · 16/02/2022 2015 – 2125 · Online Zoom Meeting |  |  |  |  |
| Attendees |  |  | Non-Attendees |  |
| · Jovan Huang Tian Chun, Royce Ang Jia Jie, Zhu Weiji, Manav Arora, Clarence Hong Shi Man, Tan Hui Zhan |  |  | · |  |
| Chaired by |  |  |  | Tan Hui Zhan |
| Last meeting minutes have been reviewed |  |  |  | Yes/No |
| Progress Updates |  |  |  |  |
| Task | Problem/Issue/Progress | Solution/Action |  | Taken by & deadline |
| 1 | Progress of frontend | Redux integration completed Full integration of API not done due to lack of time, deadline extended |  | Royce, 16/02/22 Royce, 21/02/22 |
| 2 | Progress of backend | Backend mostly completed, waiting for frontend to integrate |  | Weiji, 21/02/22 |
| 3 | Quality Plan | Quality Plan completed, to be double checked by everyone |  | Everyone, 19/02/22 |
| 4 | System Requirement Specification | SRS almost completed, few issues to resolve Checked by everyone before submission |  | Everyone, 17/02/22 Everyone, 19/02/22 |
| 5 | Complete Backlog (Lab 2) | Plan for required tasks that need to be done by next lab |  | Everyone, 19/02/22 |
| The next meeting will be held |  |  |  | 21 February 2022, 1430, SWLAB3 |
| This minutes have been agreed by all attendees |  |  |  | YES |