Meeting Minutes

| Subject |  |  |  |  |
| --- | --- | --- | --- | --- |
| Discuss and allocate manpower for lab 3 deliverables |  |  |  |  |
| Date, Time (duration) and Venue |  |  |  |  |
| · 21/02/2022 1430 – 1630 · SWLAB3 |  |  |  |  |
| Attendees |  |  | Non-Attendees |  |
| · Jovan Huang Tian Chun, Royce Ang Jia Jie, Zhu Weiji, Manav Arora, Clarence Hong Shi Man, Tan Hui Zhan |  |  | · |  |
| Chaired by |  |  |  | Clarence Hong Shi Man |
| Last meeting minutes have been reviewed |  |  |  | Yes/No |
| Progress Updates |  |  |  |  |
| Task | Problem/Issue/Progress | Solution/Action |  | Taken by & deadline |
| 1 | Risk Management Plan | Risk Management Plan to be done before next meeting Discuss risks: - Team member unavailable before project completion - Requirement miscommunication - Internal conflict within team - Overestimation of individual capabilities - Deadline delayed due to time constraint - Lack of physical team meetings |  | All, 28/02/22 |
| 2 | Project Plan | Start on project plan, half to be completed by next meeting if possible |  | All, 28/02/22 |
| 3 | Status of front-end prototype | No progress due to assignments, still ahead of schedule so extend deadline |  | Royce, 28/02/22 |
| 4 | Status of back-end prototype | Almost done with algorithm, as well as waiting for front-end to complete |  | Weiji, 28/02/22 |
| The next meeting will be held |  |  |  | 28 February 2022, 2030, Online Zoom Meeting |
| This minutes have been agreed by all attendees |  |  |  | YES |