Meeting Minutes

| Subject |  |  |  |  |
| --- | --- | --- | --- | --- |
| Update on deliverables and prototype progress |  |  |  |  |
| Date, Time (duration) and Venue |  |  |  |  |
| · 09/03/2022 2130-2245 · Online Zoom Meeting |  |  |  |  |
| Attendees |  |  | Non-Attendees |  |
| · Jovan Huang Tian Chun, Royce Ang Jia Jie, Zhu Weiji, Manav Arora, Clarence Hong Shi Man, Tan Hui Zhan |  |  | · |  |
| Chaired by |  |  |  | Tan Hui Zhan |
| Last meeting minutes have been reviewed |  |  |  | Yes/No |
| Progress Updates |  |  |  |  |
| Task | Problem/Issue/Progress | Solution/Action |  | Taken by & deadline |
| 1 | Progress of frontend | Refine UI, includes logo, matched history and personal information |  | Royce, 14/03/22 |
| 2 | System Integration | Backend to continue fixing bugs concerning with API calls |  | Weiji, 14/03/22 |
| 3 | Project Plan | Left with some sub-content, complete by Friday and check for discrepancies |  | Everyone, 11/03/22 |
| 4 | Software Maintainability | Brought forward due to time constraint, start once project plan is done |  | Everyone, 14/03/22 |
| 5 | Complete Backlog | Plan for required tasks that need to be done by next lab |  | Everyone, 14/03/22 |
| The next meeting will be held |  |  |  | 14 March 2022, 1430, SWLAB3 |
| This minutes have been agreed by all attendees |  |  |  | YES |