Meeting Minutes

| Subject |  |  |  |  |
| --- | --- | --- | --- | --- |
| Update on deliverables and prototype progress |  |  |  |  |
| Date, Time (duration) and Venue |  |  |  |  |
| · 14/03/2022 1430-1630 · Online Zoom Meeting |  |  |  |  |
| Attendees |  |  | Non-Attendees |  |
| · Jovan Huang Tian Chun, Royce Ang Jia Jie, Zhu Weiji, Manav Arora, Tan Hui Zhan |  |  | · Clarence Hong Shi Man (COVID-19) |  |
| Chaired by |  |  |  | Jovan Huang Tian Chun |
| Last meeting minutes have been reviewed |  |  |  | Yes/No |
| Progress Updates |  |  |  |  |
| Task | Problem/Issue/Progress | Solution/Action |  | Taken by & deadline |
| 1 | Progress of frontend | Continue to refine the UI. (logo, matched history and personal information) |  | Royce, Hui Zhan, Weiji, 23/03/22 |
| 2 | Fix backend bugs | Changed user registration saving of display picture url in frontend to use different API endpoint Changed frontend to use POST request instead of GET request |  | Weiji, 14/03/22 |
| 3 | Complete Design report on software maintainability | Analyse and research on the software maintainability aspect of our project |  | Jovan Huang Tian Chun, 23/03/22 |
| 4 | Complete Configuration Management Plan | Analyse and research on the configuration management aspect of our project |  | Jovan Huang Tian Chun, 23/03/22 |
| 5 | Complete Change management plan | Analyse and research on the change management aspect of our project |  | Manav, 23/03/22 |
| 6 | Complete Release plan | Analyse and research on the release aspect of our project |  | All, 23/03/22 |
| 8 | Complete Backlog | Plan for required tasks that need to be done by next lab |  | Jovan, 23/03/22 |
| 9 | Plan for presentation | Decide on the order of content for the presentation demo. |  | All, 14/03/22 |
| The next meeting will be held |  |  |  | 23 March 2022, 2000, Zoom |
| This minutes have been agreed by all attendees |  |  |  | YES |