Meeting Minutes

| Subject |  |  |  |  |
| --- | --- | --- | --- | --- |
| Update on deliverables and prototype progress |  |  |  |  |
| Date, Time (duration) and Venue |  |  |  |  |
| · 23/03/2022 1930-0030 · Hybrid(ARC + Zoom) Meeting |  |  |  |  |
| Attendees |  |  | Non-Attendees |  |
| · Jovan Huang Tian Chun, Royce Ang Jia Jie, Zhu Weiji, Manav Arora, Clarence Hong Shi Man, Tan Hui Zhan |  |  | · |  |
| Chaired by |  |  |  | Jovan Huang Tian Chun |
| Last meeting minutes have been reviewed |  |  |  | Yes/No |
| Progress Updates |  |  |  |  |
| Task | Problem/Issue/Progress | Solution/Action |  | Taken by & deadline |
| 1 | Bugs on frontend | Halls not appearing correctly, and some CSS bugs to fix |  | Royce, Hui Zhan, 23/03/22 |
| 2 | Left with change request for Configuration Management Plan | Discuss and complete change request |  | Jovan Huang Tian Chun, 27/03/22 |
| 3 | Left with release notification for Release plan | Discuss and complete release notification |  | Clarence Hong, 27/03/22 |
| 4 | Complete Backlog | Plan for required tasks that need to be done by next lab |  | Jovan Huang Tian Chun, 27/03/22 |
| 5 | Presentation slides | Prepare demo, script and slides, rehearse on Friday |  | All, 25/03/22 |
| The next meeting will be held |  |  |  | 27 March 2022, 2200, Zoom |
| This minutes have been agreed by all attendees |  |  |  | YES |